BragBoard Project – Work Progress Documentation

Project Title: BragBoard – Internal Employee Recognition Wall

Tech Stack: FastAPI (Backend), React.js + Tailwind CSS (Frontend), PostgreSQL (Database), JWT Authentication

1. Project Understanding & Initial Planning

- Studied the BragBoard problem statement and project scope.

- Understood the goal of building an internal employee recognition platform with authentication, role management, and department-based access.

- Analyzed the 8-week milestone plan and identified Weeks 1–2 as the current focus.

- Finalized the technology stack as per project requirements:

  - Backend: FastAPI

  - Database: PostgreSQL

  - Authentication: JWT-based login system

  - Frontend: React with Tailwind CSS (basic setup initiated)

2. Backend Project Setup (Week 1 – Foundation)

Environment Setup

- Created a dedicated backend workspace with a virtual environment.

Backend Virtual Environment Configuration

- Created a dedicated Python virtual environment (venv) for the backend.

- Purpose of using venv:

  - Isolates project dependencies from global Python installation.

  - Prevents version conflicts between libraries.

  - Ensures consistent execution across systems.

- Activated the virtual environment before installing any backend dependencies.

- Installed all backend libraries inside the virtual environment only.

- Verified that FastAPI and Uvicorn run successfully inside the venv.

Validation Performed:

- Backend server runs only when venv is activated.

- All installed packages are scoped to the project environment.

- Installed and verified all required backend dependencies.

- Ensured FastAPI server runs successfully using Uvicorn.

Backend Folder Structure Design

- Organized backend code into modular and scalable components:

  - Application entry point

  - Database configuration

  - Models for database tables

  - Schemas for request/response validation

  - Routers for API endpoints

  - Authentication utilities

- Followed clean architecture principles to separate concerns.

3. Database Configuration & Integration

- Configured PostgreSQL as the primary database.

- Established a secure database connection using environment-based configuration.

- Designed database schema according to the BragBoard specification:

  - Users table with role and department fields.

- Ensured tables are auto-created during development for validation.

- Verified database connectivity through successful API interactions.

4. User Management & Authentication Implementation

User Registration

- Implemented a user registration flow.

- Captured essential user details:

  - Name

  - Email

  - Password

  - Department

  - Role (employee/admin)

- Applied proper validation rules for inputs.

- Secured user credentials using password hashing.

- Ensured duplicate email registrations are prevented.

User Login

- Implemented secure login functionality.

- Validated user credentials against stored records.

- Generated JWT access tokens upon successful authentication.

- Ensured invalid credentials are handled gracefully.

Authentication Validation

- Implemented protected endpoints that require authentication.

- Verified token-based access control.

- Tested authenticated user identification using token validation.

- Confirmed that only logged-in users can access secured routes.

Backend API Testing & Documentation Using Swagger UI

- Used Swagger UI, which is automatically provided by FastAPI, for backend API documentation and testing.

- Swagger UI provides an interactive web interface to test API endpoints without using external tools.

- All user-related endpoints (registration, login, protected routes) were tested using Swagger UI.

- Verified request and response formats directly through the interface.

- Used Swagger UI to test authenticated endpoints by passing JWT access tokens.

- Validated API behavior for:

  - Successful requests

  - Invalid inputs

  - Unauthorized access

- Ensured backend logic works correctly before connecting it to the frontend.

Benefits of Using Swagger UI:

- Faster backend debugging

- Clear API documentation

- Reduced dependency on third-party API testing tools

- Improved confidence before frontend integration

5. Role & Department Handling

- Implemented role-based user classification (employee/admin).

- Stored department information for each user.

- Verified department data persistence during registration.

- Ensured user role and department are retrievable after login.

- Validated admin and employee access logic for future features.

6. API Testing & Validation

- Tested the following scenarios:

  - Successful user registration

  - Duplicate user registration handling

  - Successful login

  - Invalid login attempts

  - Accessing protected routes with valid and invalid tokens

- Verified consistent and correct API responses.

- Ensured backend stability after dependency fixes and version adjustments.

7. Frontend Initial Setup (Week 2 – Basic UI)

Frontend Environment Setup Using React & npm

- The frontend of the BragBoard project was developed using React.js.

- React requires Node.js and npm (Node Package Manager) to manage dependencies and run the development server.

- The React project was initialized using standard React project scaffolding.

- npm was used to:

  - Install React and related libraries

  - Manage frontend dependencies

  - Run the frontend development server

- The node_modules directory and package.json file were automatically generated as part of npm usage.

- The frontend application was successfully launched in the browser using npm commands.

Validation Performed:

- React development server starts successfully.

- Frontend pages load without errors.

- UI changes reflect immediately during development.

Frontend Initialization

- Created React project structure.

- Integrated Tailwind CSS for styling.

- Verified frontend application runs successfully.

Basic Pages Implemented

- Login page UI created.

- Registration page UI created.

- Dashboard page layout initialized.

- Verified navigation between login, register, and dashboard.

Backend–Frontend Connection

- Connected frontend forms to backend APIs.

- Tested registration flow from frontend UI.

- Tested login flow from frontend UI.

- Verified successful redirection to dashboard after login.

8. Dashboard & User Display Validation

- Confirmed logged-in user data is accessible.

- Displayed user-specific information on dashboard.

- Validated that registered users appear correctly when logged in.

- Tested with multiple users and roles (admin and employee).

Version Fixes & Debugging

- Resolved dependency conflicts (Pydantic version changes).

- Fixed configuration warnings and validation issues.

- Ensured backend server stability after fixes.

- Confirmed that API behaviour remains consistent after updates.

Current Project Status

- Backend project setup with FastAPI

- PostgreSQL database integration

- User registration and login system

- JWT-based authentication

- Role and department management

- API testing and validation

- Frontend basic UI setup

- Login, registration, and dashboard flow

- Frontend–backend integration

The current implementation successfully completes the -

User System & Basic UI milestone (Weeks 1–2) as defined in the BragBoard project plan.
The system is stable, authenticated, and ready for extending into shout-out posting, reactions, and admin functionalities in upcoming weeks.